| **Weekly Project SCRUM Report** |
| --- |
| **Date:** 7th Apr 2023 |
| **Project Name:** Gun Violence - SP23 |
| **Team:** 3 |
| **Team Members:**  Sarah Bonna (Team Lead)  Brian Mahabir  Shivangi  Showndarya Madhavan |
| **Tasks Completed This Week:**  * Created:   + a new dataset to map community centers with city council districts   + a new dataset to map parks with city council districts * proximity plots for community centers * a plot for the top 10 community centers with the highest number of shooting * a plot for a racial breakdown of victims in each of the top 10 community centers * a plot for gender breakdown of victims in each of the top 10 community centers * a plot of gun violence incidents on parks Shapefile |
| **Plans for Next Week:**  * Work on creating the plots for parks   + Assess whether the parks dataset is viable for answering our hypothesis * Wrap up extension proposal * Work on documentation and prepare for the final project demo   + README   + Report   + Presentation |
| **Obstacles and Questions:**  * The Parks dataset has sparse location data |
| **Met with the client recently? When is the next meeting with the client?:**  * The next meeting with the client is on April 28th, 2023. |